## 



**Mono Apartments**

**Final Acceptance Testing Report v2.0**

16 May 2023

Prepared for Modern Nomads Group Pty Ltd

Yudo Baskaro, Director of the company

Prepared by Team OneTen.

**Table of Contents**

[**1.0 Scope 2**](#_au51mny0sx6)

[**2.0 Project Overview - Business Process 2**](#_3at9u9s4e0vp)

[**3.0 Acceptance Test Plan 3**](#_rmziitgo9wkq)

[**3.2 Contractor 5**](#_ozkejvhk3soo)

[**4.0 Client Sign Off 6**](#_buwz1tcz7y35)

# **1.0 Scope**

The purpose of this document serves as Modern Nomads’ system final acceptance testing. Please test and assess on the following processes that are built in the system, accepting the process as per Mono’s needs and requirements as you test the system, not our (Team OneTen’s) criteria, in the same way as performed during iteration 1 and iteration 2. Once reviewed and approved that the functionalities meet your business requirements and expectations, please sign this document as an approval to continue to the next build. Please make notes on any discrepancies or improvements required to be done on the system. Changes or improvements will be amended right away before the handover.

# **2.0 Project Overview - Business Process**

1. The following business requirements are implemented in this iteration so far:
   1. Emailing capabilities to contractors and admins.
      1. From here the system will send the inspections added by the admin to all the contractors automatically.
      2. Admins can email the contractors directly on the system.
      3. Contractors can accept an inspection directly on the system, rather than through a separate email.
      4. Send and Receive queries.
   2. Contractor inspection form details
      1. Contractors can add multiple images with descriptions.
      2. Contractors can update inspection status when it has been completed.
   3. Admins can view the completed inspection, uploaded images and descriptions by the contractors on the system.

* Expected outcome - create n ew inspection leads to a new inspection, email contractor workforce, email has been sent to all contractors.

# **3.0 Acceptance Test Plan**

| **Business Processes** | **Status** | **Expected Outcome** |
| --- | --- | --- |
| **3.1 Administrator** |  |  |
| Scenario 1 : Schedule Inspections | Under review | Given the admin has logged into the system. |
| * Add new inspection | Under review | The admin schedules an inspection for a property  The inspection is added to the list and then is sent to all contractors. |
| * Edit inspection details | Under review | The admin edits an inspection for a property if any details such as date need to be changed.   * Notify changed details. |
| Scenario 2: Manage Inspections | Under review |  |
| * View a list of inspections | Under review | When admin navigates to the inspection list, inspection date, status, assigned contractor, apartment address are listed.  Then the admin can perform actions (view, delete) from the list.  Inspections that have not been assigned to a contractor will have an empty field in the contractor name column. |
| * Edit Inspection Details | Under review | The admin edits an inspection for a property if any details such as date need to be changed. This can be done by viewing an inspection page and then pressing the edit button. |
| * Delete an Inspection | Under review | The admin deletes the data of an inspection, if the company is no longer required to undergo the inspection. |
| * View inspection file as a pdf | Under review | The admin can press a button to export an inspection as a pdf to allow for ease of viewing and offline access to any inspection. |
| * View a completed inspection | Under review | Admin can view submitted inspections from contractors and choose to accept the inspection (completing it) or reject it.   * Provide details to contractor for the reason for rejecting. |
| Scenario 3: Manage Apartments | Under review |  |
| * View a list of apartments | Under review | When the admin navigates to the apartment list, address and descriptions are listed.  Then admin can perform actions (view, edit, delete) from the list.  Look at changing view to edit. |
| * Add new apartment | Under review | The admin adds a new property to the list.  Then the property can be conducted for inspections. |
| * Edit Apartment Details | Under review | The admin edits an apartment if any details need to be changed. |
| * Delete an Apartment | Under review | The admin deletes the data of an apartment, if the company no longer manages the property. |
| Scenario 4: Email |  |  |
| * Admin can view a list of emails on the system. | Under review | Allows an admin to track emails sent in the system. |
| * Send email | Under review | Allows admin to carry out inspection related emails in the system to discuss with contractors. |
| * Respond to Query | Under review | Allows the admin to respond to any queries sent in by a contractor |
| Scenario 5: User List |  |  |
| * Create a User | Under review | Allows contractors and other admin staff to be able to access the system. |
| * Edit user | Under review | Admin can edit user details if necessary |
| * Delete User | Under review | Essential to remove old users such as admin when they should no longer have system access. |
| Scenario 6: Edit Profile | Under review | Own User Profile Access |
| * Edit user | Under review | Admin can edit their own user details. |
| * Delete User | Under review | Users can delete their account. |
| **3.2** **Contractor** |  |  |
| Scenario 1: Contractor received inspection request from the admin via Email | Under review | Given the contractor has received an inspection request and would like to view the information and accept the inspection. |
| * Login Functionality | Under review | Then the contractor logs into the account. |
| * View newly added inspection | Under review | The contractor can view the inspection list and choose to accept an inspection. |
| Inspection List | Under review |  |
| * View new inspection | Under review | Inspection is assigned to contractors, allowing them to edit an inspection. |
| * Accept Inspection | Under review | Will then allow the contractor to edit an inspection form. |
| * Edit Inspection Description | Under review | Contractor is carrying out an inspection |
| * Add Images/Description | Under review | Inspection form becomes filled with images and descriptions of the inspection content. |
| * Update inspection status | Under review | Contractor can note the inspection status depending where they are with the inspection. |
| * Submit Query | Under review | Contractor can send a query to the admin prior to acecpting an inspection or whilst undertaking an inspection. |
| * Submit Inspection | Under review | Allows the contractor to submit the inspection if the inspection has been completed so that admin are notified and can view |
| Profile | Under review |  |
| * Edit Profile | Under review | User can edit their personal details in their account profile |
| * Forgot Password | Under review | Users are able to reset their password from the login page if the user forgot their password. |

# **4.0 Client Sign Off**

**Instructions**:

1. Please review the enclosed material.
2. Please assess the product system.
3. Please inform the team in areas that require additional improvements.

**Approval Signature:**

By signing this document, I have carefully assessed and reviewed the developed functions in this iteration described in this report. They currently fulfil my business requirements and needs.

Hereby, I am satisfied with the system so far designed by Team OneTen and would like to continue with these functionalities.

OR

I have assessed and reviewed the developed functionalities in the system and would like the team to modify on the following improvements:

……………………………

Client Signature:

Name and Date:

Team Client Liaison Signature:

Name and Date:

Monash Lecturer Signature:

Name and Date: