## 



**Mono Apartments**

**Acceptance Testing Report Iteration 2.**

26 April 2023

Prepared for Modern Nomads Group Pty Ltd

Yudo Baskaro, Director of the company

Prepared by Team OneTen.

**Table of Contents**

[**1.0 Scope 2**](#_heading=h.3dy6vkm)

[**2.0 Iteration 2 Overview - Business Process 2**](#_heading=h.1t3h5sf)

[**3.0 Acceptance Test Plan 3**](#_heading=h.4d34og8)

[**4.0 Client Sign Off 4**](#_heading=h.2s8eyo1)

# **1.0 Scope**

The purpose of this document serves as Modern Nomads’ system acceptance testing for iteration 2. Please test and assess on the following processes that are built in this iteration of the system, accepting the process as per Mono’s needs and requirements as you test the system, not our (Team OneTen’s) criteria, in the same way as performed during iteration 1. Once reviewed and approved that the functionalities meet your business requirements and expectations, please sign this document as an approval to continue to the next build. Please make notes on any discrepancies or improvements required to be done on the system in this iteration. Changes or improvements will be amended right away before the handover.

# **2.0 Iteration 2 Overview - Business Process**

1. The team has continued to develop the requirements from iteration 1 to improve the user interface and system functionalities.
   1. Beautifying all tables into user understandable column names and dates format.
   2. The system is capable of helping users with their forgotten credentials to logon.
2. The following business requirements are implemented in this iteration so far:
   1. Emailing capabilities to contractors and admins.
      1. From here the system will send the inspections added by the admin to all the contractors automatically.
      2. Admins can email the contractors directly on the system.
      3. Contractors can accept an inspection directly on the system, rather than through a separate email.
   2. Contractor inspection form details
      1. Contractors can add multiple images with descriptions.
      2. Contractors can update inspection status when it has been completed.
   3. Admins can view the completed inspection, uploaded images and descriptions by the contractors on the system.

# **3.0 Acceptance Test Plan**

| **Reviewer** | **Status** | **Outcome** |
| --- | --- | --- |
| Login Page | Under review |  |
| * Email/Password | Approved | Can login using a new created email address |
| * Forget Password | Approved | Reset password working ok |
| Inspection Form | Under review |  |
| * View Upcoming Inspection Details | Approved | Could be improved by using the status as the default sort field  (pending -> then others) |
| * View inspection history | Approved | See comments for the next test case |
| * View updated inspection details | Approved | I assume this test case relates to any changes to the inspection. Could be a bit better split up and describes |
| * View assigned contractors | Under review | Not sure how this test is meant to work   * view by list inspection screen. |
| * Edit form | Approved | However the menu option is View so a little unclear how to get to the edit screen. Also should all fields be available for edit once an inspection is finished   * look at changing view to edit * edit inspection - no form word |
| Emailing System | Under review |  |
| * Contractors receive inspection request from the admin | Approved |  |
| * Send email to contractors | Approved | From a business flow sense this test should be above the one above |
| * Send email to admins | Under review | Check the admin account to see if emails have been sent |
| Contractor View | Under review |  |
| * Accept an Inspection | Approved |  |
| * Upload image descriptions | Dissaproved | Doesn’t seem to be functionality to do this |
| * Browse images | Dissaproved | Can’t see this function |
| * Update inspection status | Under review | How is this differrnt to the first one |
| * Submit form | Dissaproved | Not really a function. The contractor accepts the job and doesn’t have to submit anything |

# **4.0 Client Sign Off**

**Instructions**:

1. Please review the enclosed material.
2. Please assess the product system.
3. Please inform the team in areas that require additional improvements.

**Approval Signature:**

By signing this document, I have carefully assessed and reviewed the developed functions in this iteration described in this report. They currently fulfil my business requirements and needs.

Hereby, I am satisfied with the system so far designed by Team OneTen and would like to continue with these functionalities.

OR

I have assessed and reviewed the developed functionalities in the system and would like the team to modify on the following improvements:

……………………………

Client Signature:

Name and Date:

Team Client Liaison Signature:

Name and Date:

Monash Lecturer Signature:

Name and Date: