## Slide 2
What caused problems?
What could be done differently?
What went well?
Team member communication both in and outside of class
Collaboration towards all project deliverables
Our trello board was updated regularly and was more detailed than our previous iteration.
Achieving deadlines
Testing the system to find issues
Solving issues with the system
Coding
Stand-ups
Analysing business process
Work towards business process more clearly.
Schedule more meetings outside of class.
Client Communication was poor, we were in the dark for many decisions that we needed to make for the system
Lack of meetings, made it harder to keep track of what other members were completing/working on
Work commitments, some team members had work commitments that impacted some attendance in class/meetings
Establish communication procedures or making regular meetings with client to avoid communication issues.